# Q3 2011 SMHOA Board Meeting Minutes

September 29, 2011

Miller Residence  (17117 NE Stoney Meadows Dr.)

The Q3 2011 SMHOA board meeting was held on September 29th, 2011 at 17117 NE Stoney Meadows Drive Vancouver, WA.

Marguerite called the meeting to order 6:00 PM.  Attending were Marguerite Blackman, Lidia Hu, Steve Chamberlain, Shawna Newell, and Steven Miller.

The following business was conducted and/or discussed:

- Steve Chamberlain gave an update on the common areas

  - Water will be turned off October 14th-30th

  - No other items of note

- The board started with a discussion of ACC activities for the quarter with the following notes:

  - Lot 17 and 23 complaint for clean up

    - Lot 17 was mowed today

    - Doug Palin asked the lot owner to keep his lots clean

  - One house requested to use architectural composite roofing.  There was discussion on this and it was generally deemed good enough since the CC&Rs specify shake or better.  It was felt that the latest in architectural composite shingles are roughly equivalent to shake.

- Steven Miller gave an update on the bridge

  - Some hiccups were encountered in the permitting process.  Several additional steps were required including a FEMA “no rise” flood certificate which required an engineering analysis of the impact of the bridge.

  - Also, the county Department of Fish and wildlife which implied that the Hydraulic Project Approval was near completion now is requiring an SEPA determination which appears expensive ($1370), takes at least 60 days, and appears that it could lead to numerous other actions.

  - Due to this, it became clear that the permitting process could not be completed for this year and will have to proceed through the winter to enable construction next summer.  Steven will continue to work on the process but will not pay for the SEPA until he can get some assurance that the process has an end in sight.

  - The board may consider backup options if the permitting process continues to pose significant issues.

  - The Status of the permitting processes is noted below.  Boxes with thick borders indicate steps that have been investigated or completed:

Bridge Permitting Process State

- A treasury report was given by Lidia Hu with the following highlights:

  - It appears that only about 66% of dues have been collected

  - It is known that about 5% will be late or delinquent, leaving about 30% that are still expected to pay on time but have not yet.

- Other topics

  - BPA:  Marguerite encouraged neighbors to get involved with the process.   It was expressed that it was up to individuals to voice their concerns.

  - A couple of board members mentioned that the web site was difficult to enter (password problems perhaps).  Marguerite will verify the password and resend it.

Having no further business, the meeting was adjourned at approximately 7:00 p.m.

Dated:	     October 6th  2011

Steven Miller

Secretary